CryptoTrading.App

Market Regime Strategy Enhancement Plan

Date: 15 March 2026

Version: 1.0

# Table of Contents

1.  Context & Objectives

2.  Phase 1: Parameter Externalization & Backtesting Metrics

3.  Phase 2: Strategy Optimization Engine

4.  Phase 3: Dynamic Runtime Parameters & API

5.  Phase 4: AI/ML Integration (ML.NET)

6.  Phase 5: Visualization UI (React + Lightweight Charts)

7.  Implementation Order & Dependencies

8.  Key Safety Measures

# 1. Context & Objectives

The CryptoTrading.App has an existing RegimeBased multi-timeframe trading strategy (on the EntryStratigies branch) with 4H regime detection, 15M setup evaluation, and 1M execution. However, all strategy parameters are hardcoded, there is no optimization infrastructure, no AI/ML capability, and no visualization UI.

## Objectives

Optimize: Optimize the regime strategy using BTCUSDT historical data for maximum profit with minimum drawdown

Externalize Parameters: Allow strategy values to be changed on the fly so they can evolve as markets change

AI Integration: Introduce AI (ML.NET) for continuous self-training on new market data

Visualization: Build a UI (React + TradingView Lightweight Charts) to visualize candlesticks, regime zones, trading zones, and entry points

## Key Decisions

| Decision | Choice |
| --- | --- |
| Base Branch | EntryStratigies (contains all 23 RegimeBased files) |
| Data Source | BTCUSDT data in [CryptoDb].[dbo].[CandleStickDbs] on Ankur-PC\APDATASERVICE |
| UI Framework | React 18+ with TradingView Lightweight Charts |
| ML Framework | ML.NET with LightGBM classifier |
| Runtime | .NET 9.0 / Entity Framework 6.5.1 |

# 2. Phase 1: Parameter Externalization & Backtesting Metrics

Goal: Extract all hardcoded strategy parameters into a database-backed configurable system and enhance backtesting to produce real performance metrics.

## Step 1.1: Strategy Parameter Database Table

Create a new StrategyParameters table in CryptoDb:

CREATE TABLE StrategyParameters (
    Id INT IDENTITY PRIMARY KEY,
    StrategyName NVARCHAR(100),
    ParameterName NVARCHAR(100),
    Value FLOAT,
    MinValue FLOAT,
    MaxValue FLOAT,
    StepSize FLOAT,
    Category NVARCHAR(50),
    ParameterSetId INT DEFAULT 1,
    IsActive BIT DEFAULT 1,
    LastModified DATETIME DEFAULT GETDATE()
)

### Files to Create

Src/CryptoTrading.App.Core/Database/Config/StrategyParameterDb.cs - EF entity

Src/CryptoTrading.App.Core/Database/Config/StrategyParameterContext.cs - DbContext

Src/CryptoTrading.App.Core/IStrategyParameters.cs - Interface with Get(name, default), GetAll(), Reload()

Src/CryptoTrading.App.Core/Database/Config/DbStrategyParameters.cs - DB-backed implementation

## Step 1.2: Externalize RegimeBased Parameters

All parameters are currently hardcoded as field initializers/constructor defaults. Inject IStrategyParameters and replace hardcoded values.

| File | Parameters to Externalize |
| --- | --- |
| RegimeBasedMarketStructureStrategy.cs | _emaGradientPeriod=5, _gradientLookback=3, _trendThreshold=0.05, _volatilityHighPercentile=75, _volatilityLowPercentile=25 |
| RegimeBasedSetupStrategy.cs | _minRiskRewardRatio=1.5, _macdFast=12, _macdSlow=26, _macdSignal=9, _bbPeriod=20, _bbStdDev=2, _rsiPeriod=14, _rsiOversold=35, _rsiOverbought=65, _zoneProximityMultiple=2 |
| SupplyDemandZoneDetector.cs | _lookbackPeriods=50, _bodyToRangeThreshold=0.4, _departureMultiple=1.5, _maxZones=6, _maxTouches=3 |
| StochRsiEntryStrategy.cs | Period=14, Stoch=14, Signal=3, Smooth=3, oversold=20, overbought=80 |
| TrailingStopExitStrategy.cs | trailingStartMultiple=1.0, trailingAtrMultiple=1.5 |
| ScaleOutExitStrategy.cs | R-multiple thresholds (1.0R, 2.0R, 3.0R), partial exit percentages |
| TimeBasedExitStrategy.cs | timeStopBars=30 |

Safety: All Get("name", default) calls use the current hardcoded value as default, so behavior is identical when no DB parameters exist.

## Step 1.3: Enhanced Backtesting Metrics

Create BacktestMetrics.cs that calculates comprehensive metrics from completed trades:

Total/Winning/Losing trades and Win rate

Total return and Max drawdown

Sharpe ratio and Sortino ratio

Profit factor and Expectancy per trade

Average win/loss and Max consecutive losses

Average holding period

### Files to Create

Src/CryptoTrading.App.Core/Trade/BacktestMetrics.cs

Src/CryptoTrading.App.Core/Database/StoreTrades/BacktestResultDb.cs

Src/CryptoTrading.App.Core/Database/StoreTrades/BacktestResultContext.cs

### File to Modify

Src/CryptoTrading.App.AlgorthmTesting/RunContext.cs (lines 102-117) - Replace PrintSummary() with BacktestMetrics.Calculate()

## Step 1.4: Seed Default Parameters

Create Src/CryptoTrading.App.Core/Database/Config/StrategyParameterSeeder.cs - Utility to insert current defaults into StrategyParameters table with min/max/step bounds.

## Verification

Run backtest with no DB parameters - confirm identical results to current behavior

Insert defaults into DB, rerun - confirm identical results

Change one parameter in DB, confirm strategy uses new value

Confirm BacktestMetrics output includes Sharpe, drawdown, profit factor

# 3. Phase 2: Strategy Optimization Engine

Goal: Standalone app that systematically searches for optimal parameter combinations using BTCUSDT data.

## Step 2.1: New Project

Create Src/CryptoTrading.App.Optimization/CryptoTrading.App.Optimization.csproj (.NET 9.0 console app).

References: Core, Algorthm, MarketData, Broker, TradeMonitor

## Step 2.2: Core Components

InMemoryStrategyParameters.cs - Implements IStrategyParameters with Dictionary<string, double>. No database writes during search.

ParameterSpace.cs - Defines parameter ranges (min/max/step) from StrategyParameters table

OptimizationRunner.cs - Builds DI container per parameter set, wires DbMarketData for BTCUSDT, runs backtest, returns BacktestMetrics

GridSearchOptimizer.cs - Enumerates all parameter combinations, ranks by objective function (default: Sharpe ratio)

WalkForwardOptimizer.cs - Rolling windows: 6-month in-sample, 2-month out-of-sample validation

Program.cs - CLI entry point: strategy name, date range, optimizer type, objective function

## Step 2.3: Objective Functions

Sharpe ratio (default): risk-adjusted return

Calmar ratio: return / max drawdown

Custom composite: e.g. SharpeRatio * (1 - MaxDrawdown)

## Step 2.4: Results Storage

Best parameter sets stored to BacktestResults table with full metrics. Top parameter set can be promoted to active StrategyParameters via CLI flag.

## Verification

Run grid search on 3 regime parameters over 3 months BTCUSDT

Verify results stored and ranked correctly

Run walk-forward, verify in-sample vs out-of-sample results separated

Compare optimizer best vs defaults - confirm improvement

# 4. Phase 3: Dynamic Runtime Parameters & API

Goal: Hot-reload parameters without restart + REST API for management.

## Step 3.1: Hot-Reload Mechanism

DbStrategyParameters.cs - Add DateTime _lastReload and check interval. Reload() re-queries DB only if >60s elapsed.

RegimeBasedMultiTimeFrameAlgorithm.cs - Call parameter reload at start of each regime calculation cycle (4H candle processing)

## Step 3.2: ASP.NET Core API

New project: Src/CryptoTrading.App.Api/CryptoTrading.App.Api.csproj

### Strategy Parameters Controller

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/strategies | List strategy names |
| GET | /api/strategies/{name}/parameters | Get parameters |
| PUT | /api/strategies/{name}/parameters | Update parameters |
| POST | /api/strategies/{name}/parameters/reset | Reset to defaults |
| GET | /api/parameter-sets | List all parameter sets |
| POST | /api/parameter-sets/{id}/activate | Activate a set |

### Backtest Results Controller

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/backtest-results | List optimization results |
| GET | /api/backtest-results/{id} | Detailed result |

### Chart Data Controller (prepares for Phase 5 UI)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/chart/{symbol}/candles | OHLCV from CandleStickDbs |
| GET | /api/chart/{symbol}/regimes | Regime zone data |
| GET | /api/chart/{symbol}/signals | Trade signals |
| GET | /api/chart/{symbol}/zones | Supply/demand zones |
| GET | /api/performance/summary | Strategy metrics |
| GET | /api/live/state | Current algo state |

## Verification

Start API, GET parameters, verify correct values

PUT to change a parameter, confirm DB updated

Start trading app (backtest mode), verify parameter picks up after refresh cycle

Confirm live trading continues normally with no changes

# 5. Phase 4: AI/ML Integration (ML.NET)

Goal: ML-powered regime classification and dynamic parameter adjustment.

## Step 4.1: New Project

Create Src/CryptoTrading.App.ML/CryptoTrading.App.ML.csproj (.NET 9.0 class library).

NuGet packages: Microsoft.ML, Microsoft.ML.LightGbm

## Step 4.2: Feature Engineering

FeatureExtractor.cs transforms CandleStickDb records into feature vectors:

EMA-50 and EMA-200 gradient (slope over N periods)

ATR normalized by price

Volume ratio (current / 20-bar average)

RSI value

Bollinger Band width (normalized)

MACD histogram

Price distance from EMA-50 (normalized)

RegimeLabeler.cs generates training labels from historical data using the rule-based classification already in RegimeBasedMarketStructureStrategy. Labels candles as BullMarket / BearMarket / RangingMarket.

## Step 4.3: Training Pipeline

ModelTrainer.cs:

Load BTCUSDT data from CandleStickDbs

Generate features via FeatureExtractor

Generate labels via RegimeLabeler

Train LightGBM multiclass classifier

Cross-validate (5-fold)

Save model to .zip file

Output accuracy and confusion matrix

MLRegimeDetector.cs implements IRegimeDetector interface:

public interface IRegimeDetector
{
    MarketRegime Predict(IReadOnlyList<IQuote> recentQuotes);
    float GetConfidence();
    void ReloadModel(string path);
}

## Step 4.4: Integration with Trading Strategy

RegimeAdaptiveStrategy.cs - New strategy that:

Uses IRegimeDetector.Predict() for regime classification (alongside or replacing EMA gradient)

Based on predicted regime, loads appropriate parameter set from StrategyParameters table

Falls back to rule-based regime detection if ML model unavailable

## Step 4.5: Periodic Retraining

RetrainingService.cs - Scheduled task (or separate console app):

Runs daily/weekly

Pulls last N months of BTCUSDT data

Retrains regime classifier

Saves new model file

Trading app detects new model file and hot-swaps via file timestamp check

## Step 4.6: Parameter Auto-Adjustment

ParameterAdjuster.cs maps regime predictions to parameter overrides:

Bull regime: wider trailing stops, trend-following parameters

Bear regime: tighter stops, faster exits

Ranging: mean-reversion parameters, tighter entry zones

New DB tables:

RegimeParameterOverrides (Regime, ParameterName, OverrideValue)

RegimePredictions (DateTime, Symbol, PredictedRegime, Confidence) for audit/debugging

## Verification

Train classifier on 2 years of BTCUSDT data, check cross-validation accuracy

Manually inspect predictions against price charts

Backtest: compare fixed parameters vs regime-adaptive parameters

Test model hot-swap: replace model file during backtest, verify pickup

# 6. Phase 5: Visualization UI (React + Lightweight Charts)

Goal: Web dashboard showing candlestick charts with regime zones, trading signals, and performance metrics.

## Step 5.1: Frontend Project

Create Src/CryptoTrading.App.Dashboard/ - React 18+ with TypeScript.

Dependencies:

lightweight-charts (TradingView) - Candlestick rendering

@microsoft/signalr - Real-time updates

tailwindcss - Styling

axios or fetch - API calls

## Step 5.2: SignalR Hub (extend API)

Hubs/TradingHub.cs - Broadcasts: new candle, regime change, trade signal, parameter update

Services/SignalRPublisher.cs - Subscribes to existing MessageBroker and forwards events to SignalR hub

## Step 5.3: React Components

| Component | Purpose |
| --- | --- |
| CandlestickChart.tsx | Main chart using lightweight-charts candlestick series |
| RegimeOverlay.tsx | Colored background zones per regime (green=Bull, red=Bear, grey=Ranging) |
| SupplyDemandZones.tsx | Horizontal zone rectangles on chart |
| TradeMarkers.tsx | Entry/exit arrows using markers API |
| PerformancePanel.tsx | Metrics table (Sharpe, drawdown, win rate, profit factor) |
| EquityCurve.tsx | Cumulative P&L line chart |
| ParameterEditor.tsx | Form to view/edit strategy parameters via API |
| LiveStatePanel.tsx | Current regime, volatility, active trades |

### Hooks

useSignalR.ts - SignalR connection + auto-reconnect

useChartData.ts - Fetch candles, regimes, zones from API

### Pages

Dashboard.tsx - Main layout: chart + panels

Optimization.tsx - View/compare backtest results

Settings.tsx - Parameter management

## Step 5.4: Chart Overlays

Regime zones: Background color markers or area series shading candlestick periods

Supply/demand zones: Horizontal price level rectangles using line series

Trade signals: Markers API for buy/sell arrows at entry/exit candles

Real-time: SignalR onNewCandle -> series.update(), onRegimeChange -> update overlay

## Verification

Load 1 month BTCUSDT candles via API, verify chart renders

Overlay regime zones, visually confirm alignment with price action

Show backtest trade signals, verify arrows at correct timestamps

Connect SignalR, start backtest, verify real-time candle streaming

Edit parameter via UI, verify DB persistence and trading app pickup

# 7. Implementation Order & Dependencies

Phase 1 (Parameters + Metrics)     ~3-4 sessions
  |
  +---> Phase 2 (Optimization)     ~2-3 sessions  (depends on Phase 1)
  |       |
  |       +---> Phase 4 (AI/ML)    ~3-4 sessions  (depends on Phase 2)
  |
  +---> Phase 3 (API + Hot Reload) ~2-3 sessions  (depends on Phase 1)
          |
          +---> Phase 5 (UI)       ~3-4 sessions  (depends on Phase 3 + 4)

Phases 2 and 3 can proceed in parallel after Phase 1.

Phase 5 can start chart rendering in parallel with Phase 4 (using rule-based regime data first, swapping to ML later).

# 8. Key Safety Measures

No breaking changes: All parameter defaults match current hardcoded values. Live trading behavior unchanged when no DB parameters exist.

Separate processes: Optimization engine and API run independently from live trading app.

Gradual rollout: Each phase delivers standalone value and can be tested independently.

Fallback: ML regime detector falls back to rule-based classification if model unavailable.

EF6 compatibility: All new DbContext classes use System.Data.Entity.DbContext (not EF Core), matching existing pattern in ConfigContext.cs.